Weekly Project Update

Data Platform Migration  ·  Week 27  ·  2026-07-08

| Client | Project | Prepared by | Overall status |
| --- | --- | --- | --- |
| Globex Corporation | Data Platform Migration | D. Negunda | Amber |

Summary

Migration is broadly on track. The ingestion layer is complete and validated; the reporting cutover slipped a week pending Globex-side data access, which is the main risk to the go-live date.

Accomplishments this week

Completed and validated the ingestion pipeline for all 12 source systems.

Signed off the target warehouse schema with the Globex data team.

Automated nightly reconciliation checks (row counts + null-rate thresholds).

In progress

Rebuilding the 8 executive dashboards on the new warehouse.

Drafting the cutover runbook and rollback plan.

Blockers & risks

Awaiting production read access to Globex CRM (requested 2026-07-02, blocking reporting cutover).

Finance sign-off on the revenue reconciliation logic still outstanding.

Upcoming next week

Complete dashboard rebuild and begin UAT.

Dry-run the cutover in staging.

Confirm go-live date once CRM access is granted.

Notes

Recommend escalating the CRM access request at the Thursday steering committee.